Initial Project Planning Template

Strategic Employee Attrition Intelligence Dashboard

| Date | 21 September 2026 |
| --- | --- |
| Team ID | MCA |
| Project Name | Strategic Employee Attrition Intelligence Dashboard |
| Maximum Marks | 4 Marks |

# Product Backlog, Sprint Schedule, and Estimation

The supplied planning template has been adapted from application-registration examples to the actual employee attrition analytics project. The backlog covers data preparation, analysis, dashboard construction, validation and presentation.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Understanding & Preparation | USN-1 | As an analyst, I can load the employee attrition dataset into the analytics workflow so that the project starts from the complete employee records. | 2 | High | Sharmila Ashritha | 14-Sep-2026 | 14-Sep-2026 |
| Sprint-1 | Data Understanding & Preparation | USN-2 | As an analyst, I can inspect the 29 fields and their data types so that numerical, categorical and boolean variables are handled correctly. | 2 | High | Sharmila Ashritha | 14-Sep-2026 | 14-Sep-2026 |
| Sprint-1 | Data Understanding & Preparation | USN-3 | As an analyst, I can check missing values and basic data quality so that dashboard results are based on complete and usable records. | 2 | High | Sharmila Ashritha | 14-Sep-2026 | 14-Sep-2026 |
| Sprint-1 | Attrition Analysis | USN-4 | As an HR decision maker, I can view total employees, attrition count and attrition rate so that I can understand the overall retention situation. | 2 | High | Sharmila Ashritha | 14-Sep-2026 | 14-Sep-2026 |
| Sprint-1 | Attrition Analysis | USN-5 | As an HR decision maker, I can compare attrition across departments so that differences between organizational areas are visible. | 2 | High | Sharmila Ashritha | 14-Sep-2026 | 14-Sep-2026 |
| Sprint-2 | Workforce & Retention Factors | USN-6 | As a manager, I can compare attrition by work mode so that onsite, hybrid and remote patterns can be examined. | 2 | Medium | Sharmila Ashritha | 15-Sep-2026 | 15-Sep-2026 |
| Sprint-2 | Workforce & Retention Factors | USN-7 | As a manager, I can examine overtime hours by work mode and attrition status so that workload patterns can be explored. | 3 | High | Sharmila Ashritha | 15-Sep-2026 | 15-Sep-2026 |
| Sprint-2 | Workforce & Retention Factors | USN-8 | As an HR analyst, I can compare burnout, engagement and work-life-balance measures between attrition groups so that wellbeing patterns are visible. | 3 | High | Sharmila Ashritha | 15-Sep-2026 | 15-Sep-2026 |
| Sprint-2 | Workforce & Retention Factors | USN-9 | As an HR analyst, I can analyze salary, salary-hike and tenure-related measures so that compensation and career patterns can be explored. | 3 | Medium | Sharmila Ashritha | 16-Sep-2026 | 16-Sep-2026 |
| Sprint-2 | AI & Career Indicators | USN-10 | As a manager, I can examine AI-tool usage and perceived AI job risk alongside attrition so that technology-related workforce patterns can be monitored. | 3 | Medium | Sharmila Ashritha | 16-Sep-2026 | 16-Sep-2026 |
| Sprint-3 | Dashboard Development | USN-11 | As a dashboard user, I can view KPI cards and summary visuals so that key attrition measures are available at a glance. | 2 | High | Sharmila Ashritha | 16-Sep-2026 | 16-Sep-2026 |
| Sprint-3 | Dashboard Development | USN-12 | As a dashboard user, I can filter visuals by department, work mode, job level and other dimensions so that I can investigate specific employee groups. | 3 | High | Sharmila Ashritha | 17-Sep-2026 | 17-Sep-2026 |
| Sprint-3 | Dashboard Development | USN-13 | As a dashboard user, I can interact with charts and cross-filter related visuals so that I can explore relationships without opening the raw dataset. | 3 | High | Sharmila Ashritha | 17-Sep-2026 | 17-Sep-2026 |
| Sprint-3 | Validation & Presentation | USN-14 | As an analyst, I can validate dashboard totals against the source data and SQL checks so that the reported figures are consistent. | 3 | High | Sharmila Ashritha | 18-Sep-2026 | 18-Sep-2026 |
| Sprint-3 | Validation & Presentation | USN-15 | As a project presenter, I can explain the major attrition patterns, dashboard functionality and project limitations so that the final solution can be demonstrated clearly. | 2 | Medium | Sharmila Ashritha | 18-Sep-2026 | 18-Sep-2026 |

# Planning Notes

The sprint dates are a proposed academic-project schedule and can be changed to match the actual submission calendar.

Team Members is intentionally marked 'To be filled' because no team-member list was provided in the supplied files.

The SQL file includes department-level attrition, wellbeing averages, null checks, workload by work mode, and sample-record queries; these are aligned with the backlog's analysis and validation activities.

The dataset contains 5,000 employees and 29 fields, with no missing values detected in the supplied CSV.

Overall attrition in the supplied data is 17.9% (895 of 5,000 records). This is a descriptive statistic from the dataset, not a prediction of future employee turnover